Android Screen Shot:

A screenshot of a referral code

Description automatically generated

IOS Simulator:

A screenshot of a referral code

Description automatically generated

Total time required for this project.

2.5 months to complete this project.

Flutter

PHP 🡪APIS

MYSQL / Firebase

HTML / CSS

**Login Flow:**

**APPLICATION:**

*Frontend:*

1 working day.

*Backend:*

Firebase database:

🡪 1 working day authentication setup and send for Testing.

*MYSQL database:*

🡪 2 working days. Need to write APIS.

**Dashboard:**

*Frontend:*   
🡪 1 working day.

Backend:

Firebase database:  
🡪 1 working day.

*MYSQL database:*

2 working days.

**With MYSQL 6 days to complete**

**With Firebase 4 days to complete**

**Homepage Next Ball Prediction || Match Filters :**

**APPLICATION:**

*Frontend:*

5 working days.

*Backend:*

*Firebase database:*

🡪 3 working days need to fetch data and showing match from third party APIS.

And

Time can be change.

I have many things to discuss.

*MYSQL database:*

🡪 5 days. Need to write APIS.

**Dashboard:**

*Frontend:*   
🡪 2 working days.

Backend:

Firebase database:  
🡪 1 working day.

*MYSQL database:*

🡪 2 working days. Need to write APIS or need to fetch data from third party APIS.

**With MYSQL 6 days to complete**

**With Firebase 12 days to complete**

**Leaderboard || News || Share:**

**APPLICATION:**

*Frontend:*

1 working days.

*Backend:*

*Firebase database:*

🡪 1 working day need to fetch data from firebase.

*MYSQL database:*

🡪 2 days. Need to write APIS to fetch data.

**With MYSQL 3 days to complete**

**With Firebase 2 days to complete**

**Super Over Prediction:**

**APPLICATION:**

*Frontend:*

4 working days.

*Backend:*

*Firebase database:*

🡪 3 working days need to fetch data and showing match from third party APIS.

And

Time can be change.

I have many things to discuss.

*MYSQL database:*

🡪 5 days. Need to write APIS.

**Dashboard:**

*Frontend:*   
🡪 3 working days.

Backend:

Firebase database:  
🡪 3 working days.

*MYSQL database:*

🡪 3 working days. Need to write APIS or need to fetch data from third party APIS.

**With MYSQL 15 days to complete**

**With Firebase 13 days to complete**

**Score Prediction:**

**APPLICATION:**

*Frontend:*

2 working days.

*Backend:*

*Firebase database:*

🡪 1 working day need to fetch data and showing match from third party APIS.

*MYSQL database:*

🡪 1 days. Need to write APIS.

**Dashboard:**

*Frontend:*   
🡪 3 working days.

Backend:

Firebase database:  
🡪 2 working days.

*MYSQL database:*

🡪 2 working days. Need to write APIS or need to fetch data from third party APIS.

**With MYSQL 8 days to complete**

**With Firebase 8 days to complete**

**Top Batsman/Bowler/Man of match:**

**APPLICATION:**

*Frontend:*

2 working days.

*Backend:*

*Firebase database:*

🡪 1 working day need to fetch data and to show to user.

*MYSQL database:*

🡪 1 days. Need to write APIS.

**Dashboard:**

*Frontend:*   
🡪 3 working days.

Backend:

Firebase database:  
🡪 2 working days.

*MYSQL database:*

🡪 2 working days. Need to write APIS or need to fetch data from third party APIS.

**With MYSQL 8 days to complete**

**With Firebase 8 days to complete**

**Score Card & Match Info:**

**APPLICATION:**

*Frontend:*

2 working days.

*Backend:*

*Firebase database:*

🡪 1 working day need to fetch data and show to user.

*MYSQL database:*

🡪 1 days. Need to write APIS.

**Dashboard:**

*Frontend:*   
🡪 3 working days.

Backend:

Firebase database:  
🡪 2 working days.

*MYSQL database:*

🡪 2 working days. Need to write APIS or need to fetch data from third party APIS.

**With MYSQL 8 days to complete**

**With Firebase 8 days to complete**

**Wallets || Missions:**

**APPLICATION:**

*Frontend:*

2 working days.

*Backend:*

*Firebase database:*

🡪 1 working day need to fetch data.

*MYSQL database:*

🡪 1 days. Need to write APIS.

**Dashboard:**

*Frontend:*   
🡪 3 working days.

Backend:

Firebase database:  
🡪 2 working days.

*MYSQL database:*

🡪 2 working days. Need to write APIS or need to fetch data from third party APIS.

**With MYSQL 8 days to complete**

**With Firebase 8 days to complete**